8 Feb, 2018

Discussed Ideas

13 Feb, 2018

Goal: An adaptive application that suggests places to visit in a city with an optimized route

Management Approach:

Meeting - Twice a week

10 to 12 - Mondays

12 to 02 - Wednesdays

11 to 01 - Fridays

Git Versioning

Tech stack

Implicit and Explicit Information

Assignment of Roles:

Data Collection and Curation - All 6 (Each one takes a type)

Preprocessing of data

Backend

PDF or GUI

Metadata:

1. Category
2. Name
3. Opening and Closing Times
4. Entry Fees
5. Location (Lat and Long)
6. Duration
7. Price
8. Age Suitability
9. Best time to visit - Day
10. Best time to visit - Year
11. Reviews, Score
12. Suggested way to get there
13. Best way to get there

Timelines:

* Week 4 - Brainstorming
* Week 5 - Pitch Presentation
* Week 6 - Pitch Feedback and Data Collection
* Week 7 - Finalize Architecture
* Week 8 to 10 - Implementation
* Week 11 - Report Writing